## Slide 1: Performing a Risk Assessment
Notes: There are several steps to take when performing a risk assessment.
You start by clearly defining what you will assess. This involves describing the system.
You then collect data to identify threats and vulnerabilities. These threats and vulnerabilities help you identify the risks.
Then identify countermeasures or controls that can mitigate the risks. Evaluate in-place and planned controls.
Finally, evaluate and recommend additional controls. You can support these recommendations with a cost-benefit analysis.

## Slide 2: Objectives
Selecting a Risk Assessment methodology
Identifying the management structure
Identifying assets and activities
Identifying and evaluating threats
Identifying and evaluating vulnerabilities
Identifying and evaluating countermeasures
Selecting a methodology based on the assessment needs
Developing mitigation recommendations
Presenting Risk Assessment Results
Best practices

## Slide 3: Selecting a Risk Assessment Methodology
The two primary types are quantitative and qualitative
Before progressing with the RA:
  Define the assessment:
    Operational characteristics define how the system operates in your environment.
    Mission of the system defines what the system does.
  Review previous findings:
    Recommendations
    Current status of accepted recommendations
    Unapproved recommendations
Notes: - Define the assessment
You need to clearly define what you’ll assess. If it’s a system, you need to describe the system. If it’s a process, you need to describe the process. It’s also important to describe the system or process as it is right now. When describing the system or process, you will often focus on two primary areas:
+ Operational characteristics - define how the system operates in your environment. It’s not enough to just name the system, such as “E-mail server.” Instead, you need to identify
how the system is currently configured and operating.
+ Mission of the system - defines what the system does. Compared to the operational characteristics of the system, the mission is easy to define. The mission definition for any single system can be as short as a paragraph. It can also consist of simple bullet statements.
- Review previous findings
If previous audits or risk assessments are available, you should review them. These reports can contain a lot of valuable information to make your job easier. These reports list assets, threats, and vulnerabilities. They should also list controls currently in place. They may provide recommendations for additional controls. Three items especially worth investigating are:
+ Recommendations - Previous recommendations give insight into several issues.
+ Current status of accepted recommendations - Ideally, all accepted previous recommendations are in place. You can then measure the effectiveness of approved and implemented recommendations.
+ Unapproved recommendations - The recommendations that were not approved can also give some insight into the business. They may indicate that the organization is willing to accept a higher level of residual risk.

## Slide 4: Identifying the Management Structure
The management structure: how responsibilities are assigned
Small organizations may have a single IT section
Larger organizations may have multiple IT sections or divisions
  Network infrastructure:
    Responsible for routers, switches and firewalls in the network..
  User and computer management:
    performs the day-to-day management of the network and accounts.
  E-mail servers:
    to manage e-mail, spam filtering and malicious attachments.
  Web servers:
    Configured in one or more Web farms, generating a significant amount of revenue
  Database servers:
    The knowledge needed to manage these servers is specialized.
  Configuration and change management:
    oversees configuration and changes to either all servers or all systems.
Notes: A small organization may perform a risk assessment for many systems at the same time. However, a larger organization will likely separate the risk assessments. The separate sections with the separate managers would need to implement the recommendations. The goals and schedules could compete with internal priorities.
If the organization assesses a single section at a time, the results are easier to implement. Each assessment would have specific recommendations targeted for the owners of the system.

## Slide 5: Identifying Assets and Activities Within Risk Assessment Boundaries
Asset valuation is the process of determining the fair market value of an asset
  Replacement value
  Recovery value
Several elements to consider
  System access and system availability
  System functions
  Hardware assets
  Software assets
  Personnel assets
  Data and information assets (Public, Private and Proprietary Data)
  Facilities and supplies (Hot, Cold and Warm Sites)
Notes: - The value of an asset
+ Replacement value - This is the cost to purchase a new asset in its place.
+ Recovery value - This is the cost to get the asset operational after a failure.
- Several elements to consider
+ System access and system availability
Access and availability refers to how and when the asset needs to be available. The more available the asset needs to be, the more risks you have related to outages.
+ System functions
If a system provides a service, you should consider the functions of the system when determining the asset’s value. Of particular importance is how the functions are performed: manually or through automation.

## Slide 6: Identifying Assets and Activities (cont.)
Several elements to consider
  Hardware and software assets
  Personnel assets
  Data and information assets
  Facilities and supplies
Notes: - Several elements to consider
+ Hardware and software assets
Hardware assets are any assets that you can physically touch. This includes computers such as laptops, workstations, and servers. It also includes network devices such as routers, switches, and firewalls. Software assets include both the operating systems and the applications. The operating system is what allows the computer to operate. Applications allow you to perform tasks.
+ Personnel assets
An organization that is able to retain personnel often has fewer problems than an organization with a high turnover rate. There are specific things an organization can do to retain valued personnel. The steps you take to retain employees are often dependent on how much you value them.
+ Data and information assets
Data and information assets can have different levels of value depending on the data. Most organizations will take steps to identify the classification of data:
public data, private data, proprietary data
+ Facilities and supplies
Other items to consider when valuing your assets are the facilities and supplies needed to run your business. You’ll need this information when calculating your insurance needs. Some organizations may realize that one of its facilities is so important it needs redundancy. In this case, “redundancy” is another site that can perform the same functions.
Some organizations may realize that one of its facilities is so important it needs redundancy. In this case, “redundancy” is another site that can perform the same functions.
The three types of alternate sites are: hot site, cold site and warm site.
Hot site - A location that can take over the operations of another location within a short period.
Cold site - A building with electricity and running water but little else.
Warm site - A compromise between a hot site and a cold site. It may include all the hardware but the data may not be up to date.

## Slide 7: Identifying and Evaluating Relevant Threats
A threat is any potential danger:
  to the data, the hardware, or the systems
  a threat assessment is the process of identifying threats.
  relationship between threats, attacks, vulnerabilities, and loss (Fig. 6-4)
Two primary methods to identify threats:
  Review historical data:
    Attacks, natural events, accidents and equipment failures.
  Modeling:
    The system, threat profile and threat analysis.
Notes: - Review historical data
History often repeats itself. When reviewing historical data, you can look for the following events:
Attacks, Natural events, Accidents, Equipment failures.
- Modeling
Threat modeling is a process used to identify possible threats on a system. It attempts to look at a system from the attacker’s perspective. The result of threat modeling is a document called a threat model. The threat model provides information on:
+ The system - This includes background information on the system.
+ Threat profile - This is a list of threats. It identifies what the attacker may try to do to the system, including possible goals of the attack.
+ Threat analysis—Each threat in the threat profile is analyzed to determine if an asset is vulnerable. Threat analysis includes review existing controls to determine their effectiveness against the threat.
Threat modeling allows you to prioritize attacks based on their probability of occurring and the potential harm.

## Slide 8: Identifying and Evaluating Relevant Vulnerabilities
A vulnerability is a weakness:
  All systems have vulnerabilities & Not all vulnerabilities result in a loss
Two primary assessments:
  Vulnerability assessments (by using Nmap. Nessus, SATAN, SAINT, …):
    Identifying IP addresses - ping scanner tools.
    Identifying names - “whois” tools for computers on the Internet.
    Identifying operating systems - fingerprinting tools.
    Identifying open ports – port scanner tools.
    Identifying weak passwords - password cracker tools.
    Capturing and analyzing data.
  Exploit assessments:
    also referred to as “penetration tests”, attempts to discover what vulnerabilities an attacker can exploit.
Notes: Two things are certainly related to vulnerabilities
- All systems have vulnerabilities
You can’t eliminate all vulnerabilities any more than you can eliminate all risks. Your goal is to identify the relevant vulnerabilities. You can then choose to implement controls to reduce the weakness.
- Not all vulnerabilities result in a loss
It’s only when the threat and vulnerability come together as a threat/vulnerability pair that a loss occurs. You only need to identify and evaluate the relevant vulnerabilities.
Two primary assessments to identify and evaluate vulnerabilities
- Vulnerability assessments
A vulnerability assessment is a process used to discover weaknesses in a system. The assessment will then prioritize the vulnerabilities to determine which weaknesses are relevant.
You can perform vulnerability assessments internally or externally. An internal assessment attempts to discover weaknesses from within the network. An external assessment attempts to discover what attackers outside the company may see.
A vulnerability assessment may have multiple goals, such as:
+ Identify IP addresses—Ping scanner tools identify which IP addresses are in use.
+ Identify names—You can use “whois” tools to identify the name of a computer from the IP address. This works for computers on the Internet.
+ Identify operating systems—A fingerprinting tool can tell you what operating system is running on an IP address.
+ Identify open ports—A port scan identifies open ports. This tells you which protocols are running and what services are running.
+ Identify weak passwords—A password cracker determines the password for one or more accounts.
+ Capture data—Data transferred over the network can be captured and analyzed.
Some of the commonly used vulnerability assessments tools are:
+ Nmap—Nmap is a network mapping tool.
+ Nessus—Nessus is a commercial product that provides a full suite of additional tools.
+ SAINT—SAINT is an acronym for System Administrator’s Integrated NetworkTool. Just as Nessus is a full suite of tools.
- Exploit assessments
An exploit assessment attempts to discover what vulnerabilities an attacker can exploit. Exploit assessments are also referred to as “penetration tests.” You usually start an exploit
assessment with a vulnerability assessment. After you discover weaknesses, you attempt the exploit.

## Slide 9: Identifying and Evaluating Countermeasures
A countermeasure is a security control or a safeguard.
In-Place and Planned Countermeasures
  In-place controls:
    currently installed in the operational system.
  Planned controls
    having a specified implementation date.
Control categories:
  Administrative security controls (in-place controls): Policies and procedures, Security plans, Insurance, Personnel checks, Awareness and training, Rules of behavior
  Technical security controls (automated): Login identifier, Session timeout, System logs, Audit trails, Input validation, Firewalls, Encryption
  Physical security controls: Locked doors, Guards and access logs, Video cameras, Fire detection and suppression, Water detection, Temperature and humidity detection, Electrical grounding and circuit breakers
Notes: When identifying and evaluating the countermeasures
- In-place controls—These are controls that are currently installed in the operational system.
- Planned controls—These are controls that have a specified implementation date.
- Control categories—Controls fall into three primary categories: administrative controls, technical controls, and physical controls. When reviewing all of the controls, you should consider the purpose.
In-Place and Planned Countermeasures
If the control is in place, you can measure its effectiveness. Ideally, countermeasures are as effective as you expect them to be. Some aren’t as effective. You may have added an intrusion detection system and found that due to the high level of false alarms, administrators ignore it. You may have added a spam appliance and found that it marks valid e-mails as spam.
If an in-place countermeasure is not effective, you’ll want to know why. The risk assessment can include an evaluation of this control to determine what to do differently.
If the control is effective, that’s also important to know. You probably won’t change planned countermeasures. However, it is still valuable to review the documentation that recommended them. You can evaluate the current systems to ensure the original threats and vulnerabilities still exist. Additional tools or techniques may also exist that will allow you to enhance the original recommendations.

## Slide 10: Selecting a Methodology Based on Assessment Needs
Quantitative
  Identifying values SLE, ARO, ALE (before and after control), Safeguard Cost/Benefit (Lecture 5)
  Scenario (p. 157-8)
Qualitative:
  using the opinions of experts to determine two primary data points:
    Probability - the likelihood that the risk will occur (in percentage)
    Impact identifying the magnitude of the loss if the risk occurs.
  Prioritize the risks:
    Buffer overflow
    SQL injection attacks
    Web defacing
Notes: - Quantitative
The quantitative method uses predefined formulas. You need to use the data you collected to identify the following values:
• Single loss expectancy (SLE)—This is the expected loss for any single incident. You express this in monetary terms, such as $1,000.
• Annual rate of occurrence (ARO)—This is the number of times you expect the loss to occur each year. For example, the risk may have occurred four times last year, so the ARO is four.
• Annual loss expectancy (ALE)—You can calculate ALE as SLE x ARO. For example, it could be $1,000 x 4 or $4,000.
• Safeguard or control value—This is the cost of the countermeasure or the control. You express this in monetary terms.
Should this RAID be implemented? You determine this by comparing three pieces of information: ALE before control, Cost of control, ALE after control. If the cost of the control is less than the ALE after the control, the cost is justified.
- Qualitative
You often don’t have access to the actual costs, or the costs aren’t easy to calculate. You can instead use a qualitative methodology. A qualitative methodology uses the opinions of experts to determine two primary data points:
• Probability—This is the likelihood that the risk will occur. You can express it in words, such as Low, Medium, or High. You can also express it in a percentage, such as 10 percent, 50 percent, or 100 percent.
• Impact—This identifies the magnitude of the loss if the risk occurs. You can express it in words, such as Low, Medium, or High. You can also express it as a number in a range, such as 1 to 10 or 1 to 100.

## Slide 11: Develop Mitigating Recommendations
Threat/vulnerability pairs:
  A control needs to address specific threat/vulnerability pairs.
Estimate of cost and time to implement:
  included in the cost- benefit analysis
  important to accurately identify this cost by including both direct and indirect costs.
Estimate of operational impact:
  identifying the operational impact of a control as negligible, low, medium, high, or overwhelming.
  four primary resources of a computer system: Processor, Memory, Disk, Network interface card (NIC)
Prepare cost-benefit analysis
Notes: After performing the analysis, you can provide specific recommendations. These recommendations should mitigate the risks. You can include the data you’ve collected to support the recommendations.
- Threat/Vulnerability Pairs
The recommended controls should address specific risks. As a reminder, a risk occurs when a threat exploits a vulnerability. If a threat doesn’t exist to exploit a vulnerability, a risk doesn’t exist. Similarly, if a vulnerability doesn’t exist that a threat can exploit, a risk doesn’t exist.
A control needs to address specific threat/vulnerability pairs. Each recommendation will address one or more threat/vulnerability pairs. If you can’t associate a control with a threat/vulnerability pair, you don’t need the control. This becomes an easy check for the validity of the control.
Many controls will address several threat/vulnerability pairs. If the control will mitigate several pairs, you should list each of them.
- Estimate of cost and time to implement
You should include the cost of the control in the recommendation. This will be included in the cost- benefit analysis. It’s important to accurately identify this cost by including both direct and indirect costs.
- Estimate of operational impact
Countermeasures can sometimes consume so many system resources that the system is unable to perform its primary job. If a control has any effect on the system’s normal operations, it has an operational impact. You can identify the operational impact of a control as negligible, low, medium, high, or overwhelming. Ideally, a control will have very little impact on normal operations. If the impact is too high, you may not be able to use the control. It’s important to consider the operational impact while developing recommendations.
Any computer system has four primary resources, if a control has an operational impact, it will usually show up in one of these resources:
Processor, Memory, Disk, NIC
- Cost-benefit analysis
You should include a cost-benefit analysis (CBA) to support your recommendations. A CBA shows that the cost is justified. Ideally, the CBA will show that you can spend a small amount of money up front to save a lot of money in the long term. The CBA is an important tool needed by management to justify the cost.

## Slide 12: Present Risk Assessment Results
After RA, create a report documenting the results
Include two phases
  Presenting the recommendations to management
  Documenting the decisions made by management:
    Creating a plan of actions and milestones (POAM) to track and monitor the controls (cf. Lecture 4)

## Slide 13: Best Practices for Performing Risk Assessments
Ensuring systems are fully described
Reviewing past audits
Reviewing past Risk Assessments
Matching the RA to the management structure
Identifying assets within the RA boundaries
Identifying and evaluate relevant threats
Identifying and evaluate relevant vulnerabilities
Identifying and evaluate countermeasures
Tracking the results
Notes: - Ensure systems are fully described—This includes both the operational characteristics and the mission of the system. It’s also important to ensure that you have current data. IT systems change as they are upgraded and improved. If current documentation isn’t used, resources are wasted.
- Review past audits—If audits have been performed, ensure you review the results. Audits identify vulnerabilities and often include specific recommendations. These recommendations either should be in place or planned.
- Review past risk assessments—If a previous RA was performed, you should review it. Some systems are assessed on a regular basis, such as every year or every three years. You can review this information and compare it to recent activity.
- Match the RA to the management structure—Perform the RA based on the ownership or responsibility of the system. When the RA crosses management lines, it becomes harder to implement the controls.
- Identify assets within the RA boundaries—When identifying assets, ensure that only assets within the scope of the RA are included. This will help eliminate scope creep.
- Identify and evaluate relevant threats—Ensure that only relevant threats are evaluated. You can review historical data to determine what threats have caused problems in the past. You can also use threat modeling to identify threats.
- Identify and evaluate relevant vulnerabilities—Many weaknesses exist. You won’t include them all. You want to include only the vulnerabilities that are relevant to the RA.
- Identify and evaluate countermeasures—Ensure that all countermeasures are directly related to at least one threat/vulnerability pair. Additionally, ensure that the CBA justifies the cost of the control.
- Track the results—Document the results of the RA. Document the approved recommendations. Create a POAM to track the implementation of the recommendations.