## Slide 1: Turning Your Risk Assessment into a Risk Mitigation Plan
Notes: Once the risk assessment is complete and approved, the next step is to create a risk mitigation plan. This plan will implement the approved countermeasures. If much time has passed since the risk and approved, the next step assessment was completed, you may have to check some of the findings to ensure they are still valid.
A significant part of the risk mitigation plan is the identification of costs. Ideally, the risk assessment will already have identified the costs, but some hidden costs may have been overlooked.

## Slide 2: Objectives
Reviewing a Risk Assessment
Overview of conversion to a mitigation plan
Prioritizing risk elements
Verifying risk elements entails
Performing a cost-benefit analysis for risk elements
Following up on a risk mitigation plan
Best practices for enabling a risk mitigation plan

## Slide 3: Review the Risk Assessment for Your IT Infrastructure
Identifying and evaluate relevant threats
Identifying and evaluate relevant vulnerabilities
Identifying and evaluate countermeasures
Developing mitigation recommendations
Notes: Chapter 6 covered the process of performing a risk assessment. The risk assessment includes the following high-level steps:
- Identify and evaluate relevant threats
- Identify and evaluate relevant vulnerabilities
- Identify and evaluate countermeasures
- Develop mitigating recommendations
The following step is to translate the risk assessment into an actual risk mitigation plan. Before jumping into this, it’s a good practice to review the risk assessment.

## Slide 4: Review the Risk Assessment for Your IT Infrastructure (cont.)
In-place countermeasures
Planned countermeasures
Approved countermeasures
Notes: - In-place countermeasures
The risk assessment may have addressed some of the countermeasures that are already being used. Some may need to be upgraded, reconfigured or replaced completely.
- Planned countermeasures
A planned countermeasure is one that has been approved and has a date for implementation. Planned countermeasures are documented in the risk assessment. Review these countermeasures to determine their status.
- Approved countermeasures
Approved countermeasures are the controls previously approved by management.

## Slide 5: Review the Risk Assessment for Your IT Infrastructure (cont.)
Overlapping countermeasures
Matching threats with vulnerabilities
Identifying countermeasures
Notes: - Overlapping countermeasures
Another important consideration when reviewing the plan is to determine if there is any overlap among the countermeasures. One mitigation countermeasure may resolve more than one risk. Additionally, some risks may be mitigated by more than one countermeasure.
The overlap may be purposeful or accidental. Multiple countermeasures may be implemented for a single risk as a defense-in-depth strategy. This ensures that the risk is mitigated even if a countermeasure fails. An accidental overlap occurs when two or more countermeasures mitigate the same risk, but the overlap wasn’t intentional. If a countermeasure overlaps with another, check for conflicts.
- Matching threats with vulnerabilities
One of the methods you can use to determine if countermeasures overlap is to map the countermeasure to threat/vulnerability pairs.
A risk occurs when a threat exploits a vulnerability. Countermeasures either reduce or eliminate the impact of the threat or the vulnerability.
- Identifying countermeasures
You mitigate risks by adding countermeasures. Consider the risks from not disabling inactive accounts. You could choose to mitigate these risks with several countermeasures:
+ Create an account management policy - An account management policy is a written policy that spells out exactly what should be done with accounts. The policy may cover much more than just ex-employee accounts.
+ Create a script to check account usage - You could task administrators with writing a script to identify inactive accounts. An inactive account could be defined as any account that hasn’t been used in the last 30 days.
+ Countermeasure physical access to employee areas - You could control access to employee-only areas. You can also use physical locks, cipher locks, badges, or proximity cards.
+ Password policy: length, complexity, maximum age, history, minimum age

## Slide 6: Translating Your Risk Assessment into a Risk Mitigation Plan
Cost to implement the countermeasures
Time to implement the countermeasures
Operational impact of the countermeasures
Notes: There are three important considerations when developing the mitigation plan.
- Cost to implement
It’s important to be able to accurately identify the costs of these countermeasures. However, they are frequently hidden costs.
Costs can include:
+ Initial purchase cost
The cost of the initial purchase is the price of the product. For software, the cost is the retail price less any discounts given to the organization. Some countermeasures may be internally developed. The initial purchase price is usually identified accurately in the risk assessment. If it’s the purchase of a product, the price can be verified with the vendor.
+ Facility costs
Facility requirements include space, power, and air conditioning. These requirements are sometimes overlooked. If they’re needed but not identified, they can cause significant problems with your schedule. They may even affect the accuracy of the cost-benefit analysis.
+ Installation costs
In-house administrators will install most countermeasures. However, some sophisticated countermeasures may require outside help. Occasionally, it’s worth the extra expense to have the vendor install and configure the countermeasure so that you’re sure it has been installed correctly. This decision is often dependent on the level of expertise you have on staff.
+ Training costs
Another overlooked cost is training. The new countermeasure may be the greatest thing since the invention of the personal computer. However, if no one knows how to operate it, it will sit in the corner gathering dust. Technical training costs can quickly add up. As with other costs, they can significantly add to the total cost of a countermeasure.
- Time to Implement
The time to implement the countermeasure can vary widely. Some implementations can be completed within days or weeks. Others may take months. It’s important to consider the entire
process when identifying timelines.
A risk assessment includes a plan of action and milestones (POAM). Once you’ve identified the time and schedule for a countermeasure, you will need to update the POAM with this data. The POAM is a valuable tracking tool, especially for complex projects. Tracking of any countermeasure is important. This doesn’t have to be complex. It just has to be accurate.
- Operational Impact
There is often a tradeoff with security. The more secure you make a system, the harder it is to use. On the other hand, the easier it is to use, the less secure it is. In short, any countermeasure can have an impact on normal operations. You should identify the operational impact as early as possible. You may be able to take steps to minimize this impact.

## Slide 7: Prioritizing Risk Elements That Require Risk Mitigation
Using a Threat/Vulnerability Matrix
Notes: One of the ways that you can identify the most important countermeasures is by prioritizing the risk elements. Risks occur when a threat exploits a vulnerability. In other words, the risk elements are the threats and the vulnerabilities. If you’ve taken the time to match the countermeasures with the threat/vulnerability pairs, this step is a little easier to complete. You’ll only need to provide values for the threats and vulnerabilities.
- Using a Threat/Vulnerability Matrix
The National Institute of Standards and Technology (NIST) Special Publication 800-30 provides guidelines on evaluating threats and vulnerabilities.
The table shows a sample threat/likelihood impact-matrix.

## Slide 8: Prioritizing Risk Elements That Require Risk Mitigation
Prioritizing Countermeasures
Notes: You can use the threat/vulnerability matrix to prioritize the risks and countermeasures. Risks with higher scores result in a higher loss and should be addressed before risks with lower scores. You evaluate threats and vulnerabilities based on current in-place countermeasures.
The table shows an example of how the threat likelihood impact-matrix can be used to prioritize threats. Each of the threats is assigned a likelihood and impact based on current countermeasures.

## Slide 9: Verifying Risk Elements and How These Risks Can Be Mitigated
Ensuring the threats and vulnerabilities you’re trying to mitigate still exist.
Verifying the approved countermeasure can still mitigate the current risk
Notes: When converting the risk assessment into a risk mitigation plan, you may need to verify the risk elements. As mentioned previously, the risk assessment is a point in time assessment.
If too much time has passed since completion of the risk assessment, it’s important to verify the risk elements.
The original solution may have been the purchase of a product. However, if the risk is no longer present, you shouldn’t spend the money on the countermeasure.

## Slide 10: Performing a Cost-Benefit Analysis on the Identified Risk Elements
Calculating the CBA
A CBA Report
Notes: A cost-benefit analysis (CBA) helps determine if you should use a countermeasure. If the benefits of a countermeasure are more than the costs, the countermeasure provides benefits. If the benefits of the countermeasure are less than the cost of the countermeasure, the countermeasure does not provide benefits.
- Calculate the CBA
You start by identifying the losses you expect before, or without, the countermeasure. You then identify the losses you expect after implementing the countermeasure. This gives you the projected benefits. The formula is:
Loss before countermeasure - Loss after countermeasure = Projected benefits
Next, you identify the cost of the countermeasure. You then subtract the cost of the countermeasure from the projected benefits.
Projected benefits - Cost of countermeasure
If the result is a positive value, the countermeasure provides cost benefits. It the cost of the countermeasure is more than the benefits, it doesn’t provide cost benefits. If the values are close to each other, you can calculate the return on investment (ROI).
The most important part of this process is identifying the costs and benefits. The goal is to identify both tangible and intangible values. If you don’t accurately identify the costs and benefits, the CBA loses its value and may need to be redone.
- A CBA Report
The following elements are commonly included in any CBA report for a countermeasure:
+ Recommended countermeasure—Identify the countermeasure in as much detail as possible.
+ Risk to be mitigated—Provide details of the threat/vulnerability pair that result in the risk. Include the likelihood and impact of the threat if a threat matrix method was used to prioritize the risk. If the countermeasure is eliminating a vulnerability, include an overview of how the reduction is accomplished. If the countermeasure is reducing a vulnerability, include an estimate of the success.
+ Annual projected benefits—Calculate direct and indirect benefits as an annual monetary value. Determine the benefits by calculating losses with and without the control.
+ Initial costs—State the initial costs to implement the countermeasure here. This would include the purchase price and any indirect costs. Indirect costs include items such as training and the cost to modify the environment.
+ Annual or recurring costs—Some countermeasures will require ongoing costs to maintain the countermeasure.
+ A comparison of the costs and benefits—This is the primary purpose of the report.
If the costs are less than the benefits, the countermeasure provides a benefit.
If the costs are greater than the benefits, then the cost does not provide a benefit.
If the results are close, you can calculate a ROI.
+ Recommendation—Recommend the countermeasure if it provides a benefit. Don’t recommend it if it does not provide a benefit.

## Slide 11: Implementing a Risk Mitigation Plan
Staying Within Budget
Staying on Schedule
Notes: The next step is to implement the risk mitigation plan. This is where you put the countermeasures into place. When implementing a risk mitigation plan you should have two primary goals: Stay within budget and Stay on schedule
- Stay Within Budget
If your advance planning identified all of the costs to implement the plan, the project will be relatively smooth. However, if you did not identify any of the costs, the project will have problems. You could experience problems in any of the following areas:
+ Initial purchase costs—The equipment will be expensive, you may see additional problems.
+ Facility costs—The purchased servers may not fit in the existing equipment bays. Air conditioning may be inadequate. The room could overheat with additional servers in the room, resulting in equipment damage to existing servers. Any of these problems could be substantial if not addressed earlier.
+ Installation costs—If your in-house personnel don’t have the expertise to install the countermeasure, it may require additional expense for a professional installation. If not planned beforehand, this will delay the project.
+ Training costs—If technicians don’t know how to operate the countermeasure, it may just sit in the corner gathering dust.
Any of these additional costs could easily bust the budget. If the cost of the countermeasure exceeds the allocated budget, management could decide to pull the plug on the countermeasure.
- Stay on Schedule
An important consideration for any project is the schedule. Plan tasks to ensure they occur in a specific order. If any task is delayed, it may delay other tasks. These delays may affect the actual implementation date.
One of the tools you can use to help you stay on schedule is a milestone chart.

## Slide 12: Following Up on the Risk Mitigation Plan
Ensuring countermeasures are implemented
Ensuring security gaps have been closed
Notes: An important part of management is follow-up. You need to ensure that plans are implemented as expected. The risk management plan is no exception. When following up on risk mitigation plans, include the following two elements:
- Ensure countermeasures are implemented
The primary tool you’ll use to ensure countermeasures are implemented is the POAM. However, the POAM is a living document. It is regularly updated. As the risk assessment transforms into a risk mitigation plan, the POAM document will expand.
The POAM will include all the approved countermeasures, and their timelines.
- Ensure security gaps have been closed
You should also ensure that the countermeasures are working as expected. Remember, the purpose of the countermeasure is to mitigate a risk. It should either reduce the impact of a threat, or reduce a vulnerability.
You can perform testing to measure the successful implementation of the countermeasure. Remember, the goal of any testing and evaluation is to ensure that the countermeasure
has acceptably closed the security gap. If the security gap isn’t closed, management needs to be informed of the remaining, or residual risk.

## Slide 13: Best Practices for Enabling a Risk Mitigation Plan from Your Risk Assessment
Staying within scope
Redoing CBAs if new costs are identified
Prioritizing countermeasures
Including current countermeasures in analysis
Controlling costs
Controlling the schedule
Following up
Notes: - Stay within scope—The mitigation plan is derived from the risk assessment. In other words, the scope of the mitigation plan should not go outside the scope of the risk assessment. If you don’t manage the scope, the costs can easily get out of countermeasure.
- Redo CBAs if new costs are identified—You commonly complete a cost-benefit analysis for a countermeasure as part of the risk assessment. If the CBA identifies any costs that weren’t identified in the original CBA, the accuracy of the CBA is in question. You should redo the CBA with the accurate costs.
- Prioritize countermeasures—You should prioritize countermeasures based on their importance. A common way to identify the high-priority countermeasures is by scoring them with a threat/vulnerability matrix. You should implement high-priority countermeasures first.
- Include current countermeasures in analysis—When scoring countermeasures, ensure that current countermeasures are considered. For example, a threat may have a high impact but an in-place countermeasure has reduced this to a low impact. When evaluating a threat, consider the in-place countermeasure and assign a low impact to the threat.
- Control costs—Costs should stay within the allocated budget. Any change in the costs can affect the CBA. If additional costs are too high, the value of the countermeasure may be significantly reduced.
- Control the schedule—When the schedule is delayed, costs frequently go up. Also, remember that the countermeasure is mitigating a risk. Additionally, the longer the implementation is delayed, the longer the organization remains at risk.
- Follow up—Ensure that approved countermeasures have been implemented. Additionally, ensure that the countermeasures mitigate the risk as expected.